Form AVP-500305

Rev. June 2017

MONTHLY REPORT NO. # ___

PROJECT: Name Public Housing, City, Puerto Rico RQ-00####

PERIOD: Month __, 20__ to Month __, 20__

CM/PM/Inspector Name

[Report Date]

This page has been intentionally left blank.

# MONTHLY REPORT NO. # ___

PROJECT: Name Public Housing, City, Puerto Rico RQ-00####

Contents

1.	INTRODUCTION	7

1.1.	Project Profile	7

1.1.1.	Project Description	7

1.1.2.	Project Cost & Scheduling	7

1.2.	Construction Activities Summary	7

1.2.1.	Intro	7

1.2.2.	Site	7

1.2.3.	Building #	7

1.2.4.	Building #	7

1.3.	Site Plan Description and View	8

2.	DETAILED CPM IMPLEMENTATION SCHEDULE ANALYSIS OF PLANNED VS ACTUAL PERFORMANCE	8

2.1.	Notice to Proceed	8

2.2.	Contractor Schedule	8

2.3.	Project Phases	8

3.	DESCRIPTION OF ACTIONS TAKEN FOR EACH CPM ITEM BEHIND SCHEDULE	9

4.	SCHEDULED PLANNED VS ACTUAL CONSTRUCTION LABOR ON SITE FOR THE PERIOD	9

5.	APPROVED, PENDING, POTENTIAL CHANGE ORDERS AND THEIR IMPACT TO PROJECT SCHEDULE AND COST	9

5.1.	Approved Change Orders:	9

5.1.1 Designer	9

5.1.2 Contractor	9

5.2.	Pending Change Orders:	9

5.2.1 Designer	9

5.2.2 Contractor	9

5.3.	Potential Change Orders	10

5.2.1 Designer	10

5.2.2 Contractor	10

6.	REGULATORY COMPLIANCE ACTIVITIES	10

6.1.	Davis Bacon Act (DBA)	10

6.1.1.	Payrolls	10

6.2.	Section 3	10

6.3.	HUD 504 Compliance Report	10

6.4.	Lead Abatement	10

6.4.1.	Mitigation activities	10

7.	RESIDENT RELOCATION ACTIVITIES	11

7.1.	Planning	11

7.2.	Current Project Conditions	11

7.3.	Relocation Status	11

7.3.1.	Forecast relocation for next building.	11

8.	DESCRIPTION OF POTENTIAL PROBLEMS THAT NEED TO BE ADDRESSED AND POSSIBLE CORRECTIVE ACTIONS.	11

9.	ATTACHMENT	11

9.1.	ATTACHMENT 1	13

9.2.	ATTACHMENT 2	15

9.3.	ATTACHMENT 3	17

9.4.	ATTACHMENT 4	19

9.5.	ATTACHMENT 5	21

9.6.	ATTACHMENT 6	23

9.7.	ATTACHMENT 7	25

9.8.	ATTACHMENT 8	27

9.9.	ATTACHMENT 9	29

9.10.	ATTACHMENT 10	31

9.11.	ATTACHMENT 11	33

9.12.	ATTACHMENT 12	35

9.13.	ATTACHMENT 13	37

9.14.	ATTACHMENT 14	39

9.15.	ATTACHMENT 15	41

9.16.	ATTACHMENT 16	43

9.17.	ATTACHMENT 17	45

9.18.	ATTACHMENT 18	47

9.19.	ATTACHMENT 19	49

9.20.	ATTACHMENT 20	51

9.21.	ATTACHMENT 21	53

9.22.	ATTACHMENT 22	55

9.23.	ATTACHMENT 23	57

9.24.	ATTACHMENT 24	59

9.25.	ATTACHMENT 25	61

9.26.	ATTACHMENT 26	63

This page has been intentionally left blank.

# MONTHLY REPORT NO. # ___

PROJECT: Name Public Housing, City, Puerto Rico RQ-00####

# INTRODUCTION

On Month __, 20__, ___________________ (___) was contracted by PRPHA to serve as Construction/Program Managers/Inspection, in effect, to act as their representatives with the project management services of the comprehensive modernization works. ___ received on Month __, 20__ a Notice to Proceed (NTP) to start the Services for the modernization of the Name Public Housing Complex (RQ-00####) in the Municipality of City, P.R. in accordance with Contract Number 20__-00######.

## Project Profile

### Project Description

Text

### Project Cost & Scheduling

#### Designer

Text

#### Contractor

Text

## Construction Activities Summary

### Intro

Text

### Site

Text

### Building #

Text

### Building #

Text

## Site Plan Description and View

Text

# DETAILED CPM IMPLEMENTATION SCHEDULE ANALYSIS OF PLANNED VS ACTUAL PERFORMANCE

## Notice to Proceed

Text

## Contractor Schedule

Text

## Project Phases

Text

# DESCRIPTION OF ACTIONS TAKEN FOR EACH CPM ITEM BEHIND SCHEDULE

Text

# SCHEDULED PLANNED VS ACTUAL CONSTRUCTION LABOR ON SITE FOR THE PERIOD

Text

# APPROVED, PENDING, POTENTIAL CHANGE ORDERS AND THEIR IMPACT TO PROJECT SCHEDULE AND COST

Text

## Approved Change Orders:

### 5.1.1 Designer

| CO No. | Item No. | Description | Cost | Time Extension | Approved Date |
| --- | --- | --- | --- | --- | --- |
|  |  |  | $ |  |  |
| Total |  |  | $ |  |  |

### 5.1.2 Contractor

| CO No. | Item No. | Description | Cost | Time Extension | Approved Date |
| --- | --- | --- | --- | --- | --- |
|  |  |  | $ |  |  |
|  |  |  | $ |  |  |
|  |  |  | $ |  |  |
| Total |  |  | $ |  |  |

## Pending Change Orders:

### 5.2.1 Designer

| CO No. | Item No. | Description | Cost | Time Extension | Comments |
| --- | --- | --- | --- | --- | --- |
|  |  |  | $ |  |  |
| Total |  |  | $ |  |  |

### 5.2.2 Contractor

| CO No. | Item No. | Description | Cost | Time Extension | Comments |
| --- | --- | --- | --- | --- | --- |
|  |  |  | $ |  |  |
| Total |  |  | $ |  |  |

## Potential Change Orders

### 5.2.1 Designer

| ItemNo. | Description | Cost Estimate by Designer | Cost Estimate by Program Manager | Agreement | Time Extension | Status |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | $ | $ | $ |  |  |
|  |  | $ | $ | $ |  |  |

### 5.2.2 Contractor

| ItemNo. | Description | Cost Estimate by Contractor | Cost Estimate by Designer | Cost Estimate by Program Manager | Agreement | Time Extension | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | $ | $ | $ |  |  |
|  |  |  | $ | $ | $ |  |  |

# REGULATORY COMPLIANCE ACTIVITIES

## Davis Bacon Act (DBA)

Text

### Payrolls

Text

## Section 3

Text

## HUD 504 Compliance Report

Text

## Lead Abatement

Text

### Mitigation activities

Text

The actual status of the mitigation activity is as follows:

| Total Buildings | # |
| --- | --- |
| Total Buildings Mitigated | #(Building # @ #) |
| Total Dwelling Units | ## |
| Total Dwelling Units Non-Mitigated | # |
| Total Dwelling Units Mitigated | ## |

# RESIDENT RELOCATION ACTIVITIES

## Planning

Text

## Current Project Conditions

Text

## Relocation Status

The actual status of the relocation is as follows:

| Building | Units per building | Vacant units | Possible delivery date vacant building | Possible delivery date modernized building | Comments |
| --- | --- | --- | --- | --- | --- |

For a detailed itinerary of the relocation plan, please refer to the CPM Update on attachment 9.15.

### Forecast relocation for next building.

Text

# DESCRIPTION OF POTENTIAL PROBLEMS THAT NEED TO BE ADDRESSED AND POSSIBLE CORRECTIVE ACTIONS.

Text

# ATTACHMENT

This page has been intentionally left blank.

## ATTACHMENT 1

PRPHA MONTHLY CONSTRUCTION

SUMMARY REPORT

This page has been intentionally left blank.

## ATTACHMENT 2

HUD 5378 FORM – BI WEEKLY REPORTS

This page has been intentionally left blank.

## ATTACHMENT 3

DAILY INSPECTIONS REPORTS

This page has been intentionally left blank.

## ATTACHMENT 4

WEEKLY MEETINGS MINUTES

This page has been intentionally left blank.

## ATTACHMENT 5

DRAWINGS REVISIONS STATUS LOG

This page has been intentionally left blank.

## ATTACHMENT 6

SUBMITTALS STATUS LOG

This page has been intentionally left blank.

## ATTACHMENT 7

REQUEST FOR INFORMATION STATUS LOG

This page has been intentionally left blank.

## ATTACHMENT 8

REQUEST FOR SUBSTITUTION STATUS LOG

This page has been intentionally left blank.

## ATTACHMENT 9

STATUS OF CHANGE IN WORK

This page has been intentionally left blank.

## ATTACHMENT 10

PAYMENTS STATUS REPORT

This page has been intentionally left blank.

## ATTACHMENT 11

Concrete pouring log

This page has been intentionally left blank.

## ATTACHMENT 12

Project Correspondence

This page has been intentionally left blank.

## ATTACHMENT 13

Project progress photos

This page has been intentionally left blank.

## ATTACHMENT 14

Project staff certifications

E This page has been intentionally left blank.

## ATTACHMENT 15

Progress schedule

This page has been intentionally left blank.

## ATTACHMENT 16

Permit status report

This page has been intentionally left blank.

## ATTACHMENT 17

Rain log

This page has been intentionally left blank.

## ATTACHMENT 18

Government’s agencies reports

This page has been intentionally left blank.

## ATTACHMENT 19

Visitor’s record

(Only includes records in the days when there was visiting in the project).

This page has been intentionally left blank.

## ATTACHMENT 20

Other meetings

This page has been intentionally left blank.

## ATTACHMENT 21

Davis Bacon Act compliance

Certification

This page has been intentionally left blank.

## ATTACHMENT 22

Toxic Material report

This page has been intentionally left blank.

## ATTACHMENT 23

Project Monthly report

This page has been intentionally left blank.

## ATTACHMENT 24

Units Deliver Report

This page has been intentionally left blank.

## ATTACHMENT 25

Section 3 Report

This page has been intentionally left blank.

## ATTACHMENT 26

Others Reports

This page has been intentionally left blank.